3.1.1.2 Risk Mitigation Template

Overview

Once all the risks have been placed in the probability impact matrix (PIM). The next step is crafting mitigation plans for high priority risks. What constitutes as high priority risk is up to the project team/organization to define.

Risk management involves making choices on how to handle risks. There are suggested three pathways on how to handle risks:

- Risk avoidance: Take alternative set of actions that completely bypass the identified risks. This may also involve not doing the activity or the task involving high risks.

- Risk transference: Transfer risks to third parties. The third party bears the consequences should the risk eventuate. For example, fire insurance where the third party i.e. the insurance company, bears the risk in case of fire and resulting losses.

- Risk mitigation: Come up with alternative sets of action with the aim of lowering the risk occurrence or lowering the impact of the risk should it eventuate.

|  | Take Note Risks can also be positive i.e. opportunities. In such cases possible strategies are as follows: - Exploit: Ensure that the risk happens. Do all things possible to ensure that risk happens. - Enhance: Increase the probability and/or positive impact of an opportunity. - Share: Collaborate with another party that is better positioned to capture the opportunity - Accept: Take no special action, but be prepared to benefit if the opportunity occurs |
| --- | --- |

Example:

Consider the following: Key Assumption: A common time can be agreed upon, particularly where multiple stakeholders are involved Underlying Risk: Multiple stakeholders may not be available at a common time, resulting in delays to the stakeholder review. Risk response; Example response for R1. Risk Avoidance; Replace a single joint meeting with individual/asynchronous stakeholder reviews. Each stakeholder provides comments through a structured form/document, eliminating the need to find one common time.. Risk Mitigation; Identify stakeholder availability well in advance, circulate 2–3 proposed time slots, obtain confirmations, and schedule the meeting at the slot with maximum availability.. Risk Transference; Assign responsibility for coordinating stakeholder availability to a external meeting-management service, with responsibility for securing attendance..